# CC3501 weekly report example

Group number: 2
Team members: Hunter Kruger-Ilingworth, Thomas Mehes, Quentin Bouet 
Week number: 11

Progress this week:

| Task | Who did it? | What were the outcomes? | Who did the peer review? | What did you learn? |
| --- | --- | --- | --- | --- |
| Incorrect Clk and Data lines connections | Quentin Laurance |  |  |  |
|  | Hunter |  |  |  |
|  | Thomas |  |  |  |
|  | Quentin Laurance |  | Hunter |  |

Overall project tracking:

| Week number | Milestones |
| --- | --- |
| 4 | Confirm project topic |
| 5 | Begin Overview and planning |
| 6 | Hardware design: Microcontroller, DAC, SD card, flash and usb interface |
| 7 | Hardware design: Voltage regulators, loadcell circuit layout and testing, SDI-12 testing and interfacing and Informal check with Laurance |
| 8 | Hardware design: write working SDI-12 code, start PCB layout Finalise draft schematic for Laurance to review. |
| 9 | Finish PCB layout and review to make sure all design rules pass. Implement fixes to the PCB. Final PCB design submitted on Friday to Terence |
| LR | Software: Begin development that doesn’t require hardware testing Report: begin report writing |
| 10 | Hardware: Solder components to PCB and begin interfacing Software: Coding to receive data from I^2C DAC and optimise more SDI-12 sensor code |
| 11 | Software: data logging applications including averaging, variable sampling periods and clean exported data. |
| 12 | Verify all hardware functionality, perform testing of existing software on the physical board. Polish the software. |
| 13 | Implement final bug fixes. Write the report. Demo day during Friday lab. |